# AEO Architecture Comparison — Executive Technical Review

Two independent implementations of the same `aeo_architecture_v4.md` specification, evaluated for a leadership decision.

Architecture A — Kenneth's page_crawler (local working tree). Deterministic-first; custom async orchestrator; PostgreSQL as store and job queue.

Architecture B — Sanjith's aeo-pipeline (github.com/Sanjith72/aeo-pipeline). LLM-first (Ollama/phi3); async-native; agent-per-block.

Prepared as a board-ready record. Every conclusion is grounded in direct code inspection; file and line citations are given throughout. Where evidence is weak or a claim could not be fully verified, it is flagged.

## 0. Executive snapshot (read this first)

Recommendation: adopt Architecture A as the production system of record, and port five specific, low-risk components from Architecture B. Do not merge the two codebases, and do not rebuild on B.

Both teams independently built the *same* v4 spec (both repositories ship the identical 276-line aeo_architecture_v4.md). They diverged on philosophy: A is deterministic-first (10 HTML-signal scorers; the LLM only refines 2 of them), B is LLM-first (Ollama drives blueprint, coverage, triage, recommendations, and audit).

|  | Architecture A (Kenneth) | Architecture B (Sanjith) |
| --- | --- | --- |
| Source size | 10,365 LOC / 107 files | 2,400 LOC / 18 files |
| Tests | 342 (335 unit + 7 integration), offline, in CI | 1 smoke test; no tests/ dir; no CI |
| Core philosophy | Deterministic-first, LLM-optional | LLM-first (every page hits Ollama) |
| v4 site-level coverage (missing pages) | Yes — ideal sitemap + thin-cluster diff | No — per-page coverage only |
| Flagship features wired into run path | Independent validator + adversarial auditor + retry loop all wired | Adversarial auditor + 4-track engine-routed evaluator built but not wired |
| Genuine standout strengths | Completeness, tests, scalability, cost, reproducibility | OpenTelemetry, per-domain YAML onboarding, dry-run demo, async-native ergonomics |
| 20-dimension score (post-verification) | 156 / 200 | 106 / 200 |

The margin is decisive and survives an adversarial fairness review that deliberately looked for "bigger-is-better" bias (see §8). A wins 17 dimensions, B wins 2 (Pipeline Complexity, Developer Experience), 1 tie (Observability).

## How this review was conducted (methodology and evidence quality)

This is not a documentation read-through. The following was done:

Both codebases were read in full at source level. B (2,400 LOC) was read file-by-file first-hand. A (10,365 LOC) was mapped by seven parallel deep-reader agents, each auditing one subsystem and returning file/line-cited findings, plus a first-hand read of its orchestrator and design docs.

B was cloned from GitHub to a scratch directory (kept out of A's working tree) so it could be inspected at the same depth as A.

A 20-dimension scoring was produced by five independent scoring agents (4 dimensions each), each instructed to judge *fitness for purpose*, reward leanness, and penalize features that are present-but-not-wired or claimed-but-untested.

Adversarial verification. Two independent agents re-checked the load-bearing claims against the actual code and audited the scoring for bias toward the larger codebase. All six core claims were confirmed; the fairness audit produced four defensible upward adjustments for B, which have been applied (see §8).

Evidence-quality caveats, stated up front:

A's documentation overstates its own test count ("346" / "332" / "240" appear in different docs); the *verified* count is 342 (335 unit + 7 integration). Reported here as 342.

A's integration tests are DB-gated and skip in CI, so migrations 0001–0009 and real SQL round-trips are not exercised in continuous integration; live Gemini/Perplexity/PageSpeed paths run behind fakes. They are unit-tested with mocks but not proven against live services here.

B's pyproject.toml declares pytest, mypy --strict, and testpaths = ["tests"], but no `tests/` directory exists — the entire suite is one 223-line smoke_test.py. This is a claimed-but-absent test story.

Neither system has been observed running against live infrastructure in this review (no DB, Ollama, Gemini, or Perplexity credentials present). Behavioral claims are from code, not execution.

# PHASE 1 — Architecture Discovery

## 1.1 Architecture A — overview

A treats AEO as a measurement-and-remediation pipeline with the LLM kept on a tight leash. The defining decision: eight of ten scoring criteria require zero LLM calls, and the two that use one (content_depth, stats_in_html) degrade gracefully to deterministic when the model is unavailable (scoring/scorers/__init__.py:36-47, nlp/llm.py:147-152). This makes scores reproducible, cheap, and fast.

A also fully implements the v4 "content-strategy engine" expansion: a versioned Reference Architecture Generator (L1 competitor patterns + L2 curated framework + optional L3 Gemini synthesis) that produces an ideal sitemap, and a site-level Coverage Diff that answers "which pages are missing entirely" — not just "how good is this page" (processor/coverage_diff.py, reference/blueprint.py, pipeline/reference_arch.py:100-125).

### Component breakdown (A)

| Layer | Modules | Role |
| --- | --- | --- |
| Crawler | crawl/discovery.py, prioritize.py, fingerprint.py, politeness.py, retry.py, runner.py, transport.py, client.py | Sitemap+recursive discovery, top-N prioritization, SHA-256 change gate, robots.txt + per-host rate limiting, Crawl4AI/Playwright fetch, force-IPv4 transport |
| Extractors | extract/* (12 pure functions) | meta, schema JSON-LD, Q&A, stats, entities, headings, links, readability, render-mode, EE-A-T, glossary, chunker — each pure (html, soup, url) -> dict |
| Scoring | scoring/rubric.py, result.py, aggregator.py, scorers/* (10) | 10-criterion rubric as YAML; per-criterion failure isolation; opt-in ThreadPool parallelism with byte-identical output |
| Reference | reference/blueprint.py, generator.py, framework.py, competitor_patterns.py, query_intent.py, loader.py, feedback.py | Versioned blueprint (content-hash), closed-vocabulary Pydantic guardrails, validated-wins feedback |
| Gap analysis | processor/gap_analysis.py, coverage_diff.py | Dual-layer per-page gap (60% blueprint+rubric / 40% competitor) + site-level missing/thin-cluster diff |
| Recommender | recommender/schema.py, entity.py, content.py, models.py | Deterministic schema generation + grounded content/entity advisories |
| Validation | validation/validator.py, independent.py, adversarial.py, simulate.py | Edit-efficacy re-score + retry ≤3; non-circular independent validator (TLDR/H1/JSON-LD + Perplexity); opt-in adversarial auditor |
| Reporting | report/builder.py, render.py, site_builder.py | Per-page report + site-level rollup pinned to blueprint version |
| Pipeline | pipeline/orchestrator.py, reference_arch.py, stages.py, worker.py, analysis.py | Custom async orchestrator; queue worker (FOR UPDATE SKIP LOCKED) |
| Storage | storage/db.py, migrate.py, models.py, repos/* (15), migrations/* (9) | psycopg2 sync pool; incremental versioned migrations; Postgres as store + queue |
| Observability | obs/tracing.py, error_sink.py | agent_traces table + aeo trace; per-page Error Sink isolation |

### End-to-end flow (A)

audit-cycle DOMAIN chains: discover → prioritize (top-N) → generate+pin blueprint → site-level Coverage Diff → crawl (Crawl4AI) → content-hash gate → extract (12) → score (10) → [per scored page] Dual-Layer Gap → recommend → re-score+retry≤3 → independent validator (+Perplexity) → adversarial auditor → per-page report → site report → validated-wins feedback (human-gated). Each page is isolated by the Error Sink; the analysis tier fans out across a thread pool. See architecture_diagrams/01_architecture_A_current.md.

### Technology stack (A)

Python ≥3.11 · Typer CLI · psycopg2 (sync) + PostgreSQL 16 (store + queue) · Crawl4AI/Playwright (page fetch) · httpx (discovery, PageSpeed, Perplexity, LLM) · BeautifulSoup · PageSpeed Insights API · Ollama or cloud LLM (optional) · Perplexity API (optional) · structlog · pydantic-settings · YAML config · Docker + docker-compose (db/migrate/worker/app/ollama) · GitHub Actions CI (ruff + pytest → GHCR) · systemd timer / cron · OCI Ampere ARM target.

## 1.2 Architecture B — overview

B treats AEO as an AI-native reasoning pipeline. The defining decision is the mirror image of A's: the LLM is the engine, not a refiner. Ollama/phi3 generates the blueprint, judges semantic query coverage, triages pages, writes recommendations, and (in unwired code) audits them (config.py:19 comment: "all LLM calls"). Determinism is reserved for entity/schema/citation/freshness checks and the SHA-256 change gate.

B is async-native end to end (asyncpg pool, httpx async, asyncio.gather fan-outs), markedly leaner, and ships several operational niceties A lacks: real OpenTelemetry tracing, per-domain YAML onboarding, a `--dry-run` in-memory demo mode, a uniform force-IPv4 client factory, and a first-class engine-target enum (Perplexity/ChatGPT-Search/Gemini/generic).

### Component breakdown (B)

| Layer | Modules | Role |
| --- | --- | --- |
| Agents | agents/crawler.py, coverage_diff.py, processor.py, recommender.py, reference_generator.py, validator.py | One file per block; crawler is no-LLM, the rest are Ollama-driven |
| Models | models/blueprint.py | Pydantic v2: frozen blueprint core, 30-day lock, content-hash, coverage/recommendation/validation/audit models |
| Storage | db/schema.sql, db/queries.py | Single idempotent schema.sql; asyncpg; UUID PKs (pgcrypto) |
| Config | config.py, domain_config.py, domains/*.yaml | pydantic-settings + per-domain YAML (rapid7.com fully fleshed: 10 seed queries, 17 entities, 11 competitors) |
| Utils | utils/http.py, utils/observability.py | Uniform IPv4 client factory; OpenTelemetry OTLP + structlog |
| CLI | cli.py | Typer + rich; run (with --dry-run/--all/--regenerate-blueprint), db-init, report, blueprint |
| Infra | docker-compose.yml, systemd/* | Postgres-only compose (schema as initdb); weekly systemd timer |

### End-to-end flow (B)

run DOMAIN chains: load domain YAML → blueprint (Ollama, or reuse if locked) → crawl (async BFS + hash gate) → [processor] Ollama triage if >50 → per-page coverage diff via `asyncio.gather` (Ollama semantic query coverage + deterministic entity/schema) → recommend (Ollama, sequential loop) → validate (deterministic gates) → persist → `aeo report` table. A --dry-run variant runs the whole thing in memory, ≤10 pages, no DB. See architecture_diagrams/02_architecture_B_current.md.

### Technology stack (B)

Python ≥3.11 · Typer + rich CLI · asyncpg (async) + PostgreSQL 16 · httpx async (http2) crawl + Ollama · BeautifulSoup + lxml · Ollama/phi3 (all reasoning) · google-genai (declared, reserved, unused) · OpenTelemetry SDK + OTLP gRPC exporter · structlog · pydantic v2 + pydantic-settings · tenacity · xxhash (declared, unused) · per-domain YAML · docker-compose (Postgres only) · systemd weekly timer · mypy --strict configured.

# PHASE 2 — Deep Technical Comparison (20 dimensions)

Scores are 1–10, judged on fitness for purpose, not size. The four B scores marked with † were adjusted upward after the adversarial fairness review (§8); raw agent scores are shown in parentheses. No A score was inflated to compensate.

| # | Dimension | A | B | Winner | One-line rationale |
| --- | --- | --- | --- | --- | --- |
| 1 | Modularity | 8 | 7 | A | A: pure-function scorer registry + seam-per-stage. B cleaner/coarser but 2 modules carry unwired public surface. |
| 2 | Extensibility | 8 | 6 | A | A: new criterion = YAML + scorer file; closed-vocab guardrails. B's best extension points (tracks, auditor) aren't reachable. |
| 3 | Pipeline complexity (lower better) | 6 | 7 | B | B is dramatically leaner and internally consistent — but partly because it ships less capability. |
| 4 | Agent architecture quality | 8 | 5 | A | A's engine-routing + auditor are wired and tested; B's are dead code (smoke_test.py only). |
| 5 | Scalability | 8 | 5† (4) | A | A: Postgres queue + N workers. B: single-process, sequential domain loop, url LIKE %domain% multi-tenant bug. |
| 6 | Fault tolerance | 8 | 5 | A | A: layered isolation (page_guard, scorer floor, queue retry/dead-letter). B shallower; no resumable run. |
| 7 | Performance (throughput) | 8 | 4 | A | A extract-dominated (32–66 pages/s/core claimed); B model-bound, sequential recommender at 90–180s/call. |
| 8 | Latency (per-run wall-clock) | 8 | 3 | A | A: deterministic + fingerprint short-circuit. B: every page synchronous LLM; recommender tail dominates. |
| 9 | Maintainability | 8 | 7 | A | A: rubric-as-config + incremental migrations. B leaner but single-schema + url LIKE correctness hazard. |
| 10 | Developer experience | 7 | 8 | B | B's --dry-run, async ergonomics, OTEL, per-domain YAML = smoother first hour. A's CLI is broader/power-user. |
| 11 | Testing support | 9 | 3 | A | A: 342 offline tests + CI, incl. tests for the new auditor/validator. B: 1 smoke test, no tests/, no CI. |
| 12 | Ease of future upgrades | 8 | 5 | A | A has the v4 baseline wired + migrations. B missing site-level play; upgrades land on thin test scaffolding. |
| 13 | Monitoring and observability | 8 | 8† (7) | Tie | A: queryable per-page journey (agent_traces + aeo trace). B: industry-standard OTLP (but inert with no collector). |
| 14 | Security considerations | 7 | 4 | A | A enforces robots.txt + rate limiting. B has neither; url LIKE %domain% weakens tenant isolation. |
| 15 | Production readiness | 8 | 4 | A | A: migrations, queue, Dockerfile, CI, 342 tests. B: no Dockerfile (compose starts only Postgres), no tests, unwired flagship. |
| 16 | Data management strategy | 8 | 6 | A | A: incremental migrations + 3 durability layers. B has the nicest immutability primitive (30-day lock) but no migrations, no site-level model. |
| 17 | Cost efficiency | 8 | 4† (3) | A | A: 8/10 criteria zero-LLM + fingerprint skip. B: per-page inference; sequential recommender. (B credited for lean code TCO.) |
| 18 | LLM orchestration quality | 7 | 6† (5) | A | A's LLM is wired + robust (3-strategy JSON, running auditor). B's design is more elegant but its two marquee features are unwired. |
| 19 | AEO optimization effectiveness | 8 | 5 | A | A: full v4 play incl. site-level missing-page diff + Perplexity test + feedback loop. B: per-page only, no missing-page concept. |
| 20 | Long-term sustainability | 8 | 4 | A | A: wired, tested, migratable surface. B: thin test net + single-schema + correctness bug offset its infra edge. |
|  | Totals | 156 | 106 | A | A wins 17 · B wins 2 · 1 tie |

### Group subtotals

| Theme (dimensions) | A | B |
| --- | --- | --- |
| Architecture & Modularity (1–4) | 30 | 25 |
| Scale & Reliability (5–8) | 32 | 17 |
| Maintainability & DX (9–12) | 32 | 23 |
| Ops & Production (13–16) | 31 | 22 |
| Product & Cost (17–20) | 31 | 19 |
| Total | 156 | 106 |

The only theme where B is competitive is Architecture & Modularity, and even there it loses on the two dimensions that test *delivered* (wired) capability rather than design intent.

# PHASE 3 — Implementation Gap Analysis

## 3.1 Architecture A

Completed and production-ready (wired + tested):

10-criterion deterministic scoring engine, 8 of 10 zero-LLM (scoring/scorers/__init__.py:36-47).

Versioned Reference Architecture Generator (L1+L2+L3) with content-hash reuse (reference/blueprint.py:221-251, repos/blueprints.py:34-81).

Site-level Coverage Diff with thin-cluster detection (processor/coverage_diff.py:166-178) feeding net-new content briefs (report/site_builder.py:97-100).

Independent validator + adversarial auditor + retry≤3, all reachable from the run path (orchestrator.py:231-232 → analysis.py:142-160) and covered by test_adversarial.py, test_independent_validator.py, test_validation.py.

Postgres job queue (worker.py, repos/jobs.py:31-60), incremental migrations 0001–0009, Error Sink page isolation, agent_traces + aeo trace, Docker/compose, CI, 342 offline tests.

Missing / incomplete / technical debt:

Sync psycopg2 inside an async orchestrator — DB calls block the event loop per page (storage/db.py:40-68); the single biggest architectural wart.

Configs not pinned per run (framework.yaml, best_practices.yaml): editing them between runs changes gap scores even though the blueprint version is pinned — a week-over-week comparability risk.

Multi-topic taxonomy is single-topic ("PEV") hardcoded (framework.yaml:19); generalizing is config-only but not yet done.

Only 6 of 10 criteria have simulation appliers; schema/citation/load-speed/render are advisory-only in the re-score loop.

Per-host RateLimiter is per-process — naive horizontal scale-out can exceed a domain's rate budget.

Doc drift: "LangGraph" label vs. the actual custom async orchestrator; stale test counts; committed .env targets the wrong DB (FIRECRAWL_API_KEY, no AEO__* prefixes) and was deliberately left untouched because it holds a live secret.

Unbounded JSONB evidence and agent_traces (no retention/partition policy).

Risks: single PostgreSQL is a SPOF for queue + data + traces; LLM cost is uncontrolled when validation is enabled site-wide (no per-run budget); Perplexity citation sends full URL+question to a third party (PII-leak surface); integration tests skip in CI so the first real migration is the first real deploy.

## 3.2 Architecture B

Completed and production-ready (wired + tested):

Async-native crawler with SHA-256 change gate and tenacity retry (agents/crawler.py).

Ollama blueprint generation with section-type normalization and JSON-repair (agents/reference_generator.py).

Per-page coverage diff (Ollama semantic + deterministic entity/schema), fanned out via asyncio.gather (agents/processor.py:110).

Deterministic recommendation gates (agents/validator.py::validate_recommendations).

Frozen/versioned blueprint with a 30-day lock window — the single cleanest immutability primitive in either codebase (models/blueprint.py:72-152).

Real OpenTelemetry OTLP tracing, uniform force-IPv4, per-domain YAML, --dry-run demo.

Missing / incomplete / technical debt:

No site-level / missing-page coverage diff — the v4 headline. The blueprint has no ideal-sitemap concept; coverage is per-page only.

Adversarial auditor + 4-track engine-routed evaluator are built but never called from cli.py/processor.py (verified) — dead code behind smoke_test.py.

No recommend → re-score → retry improvement loop (B's "3x retry" is only the auditor's LLM circuit breaker).

No validated-wins feedback loop, no Perplexity real-world citation test (the auditor only does a HEAD reachability check), no per-page or site report artifact.

No test suite beyond one smoke test; no CI; no Dockerfile (compose starts only Postgres).

`get_content_hashes` uses `url LIKE %domain%` (db/queries.py:12-17) — substring match that collides across domains.

Sequential recommender loops Ollama calls at a documented 90–180s/call (recommender.py:111-122, config.py:23).

Single idempotent schema.sql instead of incremental migrations; declared deps google-genai and xxhash unused.

Risks: every core stage depends on Ollama, so availability/quality of one local model gates the whole pipeline; LLM-judged coverage is non-deterministic (week-over-week scores can drift with no content change); no resumable run; the unwired flagship features mean the most-advertised capabilities deliver zero runtime value today.

# PHASE 4 — Pros & Cons

## Architecture A

Advantages

Deterministic-first: reproducible, cheap, fast scores; LLM never blocks.

Complete v4 implementation incl. the site-level missing-page play and a wired validation stack.

Strong engineering hygiene: 342 offline tests, incremental migrations, CI, Error Sink, queue worker.

Operationally scalable: Postgres-as-queue lets N stateless workers run with no broker.

Auditable: full evidence trail per criterion + per-page trace journey.

Disadvantages / weaknesses

Heavier surface (10k LOC) and a real simplicity tax in places.

Sync psycopg2 in an async context (the standout architectural debt).

Configs not pinned per run; thresholds partly hardcoded; single-topic taxonomy.

Custom observability (queryable but non-standard) rather than OpenTelemetry.

Single Postgres SPOF; uncontrolled LLM cost when validation runs site-wide.

## Architecture B

Advantages

Lean, readable, async-native end to end; clean asyncio.gather fan-outs.

Genuinely AI-native design (engine-routed prompts, 4-track evaluator) — strong ideas.

Best-in-class operational ergonomics: OpenTelemetry, per-domain YAML onboarding, --dry-run demo, uniform force-IPv4.

Elegant data immutability (frozen blueprint + 30-day lock + content-hash).

Disadvantages / weaknesses

Two flagship features unwired (auditor, engine-routed evaluator) — present but inert.

Missing the v4 site-level coverage play entirely.

Effectively untested (1 smoke test, no CI, no Dockerfile).

Model-bound performance/latency/cost; sequential recommender bottleneck.

Correctness/security hazards (url LIKE %domain%; no robots.txt/rate limiting).

Non-deterministic coverage undermines week-over-week comparability.

# PHASE 5 — Best-of-Both Analysis

## Can the architectures be combined? — Yes, but asymmetrically.

This is not a case of two comparable rivals to be 50/50 merged. A is a near-complete, wired, tested v4 system; B is a lean, elegant, partially-wired prototype that is missing the v4 headline capability and a test suite. A symmetric merge would be expensive and would import B's largest liabilities (LLM-first non-determinism, untested surface). The correct pattern is A as the base, with B as an idea donor.

### Take from Architecture B (port onto A) — high value, low risk

| Port | Source in B | Why | Effort |
| --- | --- | --- | --- |
| OpenTelemetry OTLP export | utils/observability.py | Add standards-aligned distributed tracing *alongside* A's agent_traces table — best of both. | S |
| Per-domain YAML onboarding | domain_config.py, domains/*.yaml | Cleaner multi-tenant onboarding than A's single framework.yaml; drives engine_target, seed queries, competitors per domain. | S–M |
| `--dry-run` in-memory demo mode | cli.py:229-344 | Stakeholder demos + fast iteration with no DB; closes a real DX gap in A. | S |
| Per-engine prompt-emphasis routing | coverage_diff.py:_ENGINE_EMPHASIS | A carries engine_target but doesn't yet use it to shape prompts; B's emphasis pattern makes it influence output. | S |
| asyncpg async-DB direction | db/queries.py (whole pattern) | B proves the asyncpg path; a roadmap fix for A's sync-in-async wart (larger refactor, not immediate). | L (roadmap) |

### Take from Architecture A (the base) — keep verbatim

Deterministic-first scorer engine · site-level Coverage Diff + ideal sitemap · wired independent validator + adversarial auditor + retry≤3 · validated-wins feedback · Postgres queue + incremental migrations · per-page + site reports · 342-test suite + CI.

### Explicitly DO NOT take from B

Its LLM-first core (forfeits A's determinism, reproducibility, cost, and latency wins).

Its single-schema-no-migrations storage model.

Its untested surface and unwired flagship code.

### Integration challenges and merge risks

OTLP + `agent_traces` duplication: run both deliberately (queryable journey + portable spans); avoid double-instrumentation overhead by wrapping at the existing trace_step seam.

Config-source reconciliation: B's per-domain YAML must feed A's reference_architecture settings without creating two sources of truth (and must be pinned per run to fix A's existing comparability gap at the same time).

Engine-emphasis must not break determinism: keep prompt routing on the *LLM-refined* paths only; never let it perturb the deterministic scorers.

People/ownership alignment (see §6): the B components worth porting are observability, onboarding, and infra — Sanjith's named ownership area — so the transplant maps cleanly onto existing responsibilities rather than cutting across them.

# PHASE 6 — Final Recommended Architecture

Architecture A, hardened with five transplants from B. Full diagram: architecture_diagrams/03_final_recommended.md; request lifecycle: 04_request_lifecycle.md; deployment: 05_deployment.md.

## Overview

Keep A's deterministic-first pipeline and complete v4 feature set as the system of record. Layer on B's operational ergonomics (OTLP, per-domain YAML, dry-run) and fold engine-routing into A's existing engine_target plumbing. Put the asyncpg migration on the roadmap to retire A's one structural wart.

## Component list (final)

Onboarding: per-domain YAML (from B) → drives A's reference-architecture config, pinned per run.

Reference generator: A's L1+L2+L3, with B's per-engine prompt emphasis on the L3/gap LLM paths.

Crawler: A's discovery + prioritization + Crawl4AI + content-hash gate + robots/rate-limiting.

Processor: A's 12 extractors + 10 scorers (8 deterministic) + Dual-Layer Gap.

Site-level Coverage Diff: A (ideal sitemap → missing/thin pages).

Recommender: A's schema/entity/content generators.

Validation: A's retry≤3 + independent validator (+Perplexity) + adversarial auditor (all wired).

Reporting: A's per-page + site reports + validated-wins feedback.

Utilities: A's async orchestrator + queue worker + Postgres; dual observability (agent_traces + OTLP from B); dry-run mode from B; weekly audit-cycle.

## Data flow, service interactions, lifecycle

Unchanged from A's wired flow (Phase 1.1), with onboarding YAML at the front, engine-emphasis on LLM prompts, and OTLP spans emitted alongside trace rows. See the lifecycle sequence diagram (04_request_lifecycle.md).

## Future scalability plan

Now — 1 VM, 1 worker, co-located Postgres.

Scale-out — N stateless workers claim from the Postgres queue (no broker).

Managed DB — move Postgres to a managed instance + read replicas for reporting.

Async DB — migrate psycopg2 → asyncpg (B's proven pattern) once event-loop blocking dominates the profile.

Multi-region — per-region workers, central blueprint store, for latency/residency.

## Why this is the best choice

Technical: keeps the only implementation that is complete, wired, and tested, and fixes A's worst wart on a roadmap while importing B's best operational ideas at low risk.

Product: preserves the v4 differentiator (site-level "which pages should exist but don't") that B does not have, while adding B's engine-target product angle and demo-ability.

Team productivity: builds on the larger, tested codebase the team already iterates on; the transplanted pieces map onto existing ownership (Sanjith = infra/observability/onboarding; Kenneth = processor/validation).

Long-term maintenance: 342 tests + incremental migrations + config-as-code give a real safety net and evolution path; the asyncpg roadmap removes the structural debt without a rewrite.

# PHASE 7 — Executive Summary

Current state. Two independent builds of the same v4 spec. A (Kenneth): deterministic-first, 10k LOC, 342 tests, feature-complete, some debt. B (Sanjith): LLM-first, 2.4k LOC, async-native, elegant but partially-wired and effectively untested.

Findings. A scores 156/200 vs B 106/200 across 20 dimensions, after an adversarial fairness review. A wins 17 dimensions; B wins Pipeline Complexity and Developer Experience; Observability is a tie. B's two flagship features (adversarial auditor, engine-routed evaluator) are built but not wired into its run path, and B lacks the v4 site-level missing-page capability entirely.

Major risks. *If B were chosen*: no tests/CI/Dockerfile, model-bound latency/cost, missing v4 headline, non-deterministic scores. *In A (to manage)*: sync-DB-in-async, single Postgres SPOF, configs not pinned per run, uncontrolled LLM cost, stale docs/.env.

Major opportunities. Port B's OpenTelemetry, per-domain YAML onboarding, dry-run mode, and engine-prompt routing onto A; pin configs per run; put asyncpg on the roadmap.

Recommended direction. Adopt A as the system of record; transplant five B components. Do not merge codebases; do not rebuild on B.

Expected benefits. Keep a complete, tested, scalable, reproducible, low-cost pipeline; gain standards-aligned observability, cleaner onboarding, demo-ability, and a real engine-target product angle; remove A's structural DB debt over time.

Recommended next steps (90 days). (a) Freeze A as baseline; (b) port per-domain YAML + pin configs per run; (c) port OTLP export alongside agent_traces; (d) port --dry-run; (e) wire engine-emphasis into LLM prompts; (f) reconcile .env/docs and run migrations 0001–0009 against a live Postgres in CI; (g) harvest B's blueprint-lock idea as a hardening reference.

Estimated migration effort. Low. No data migration (A is the base). The five transplants are S/M each; the asyncpg refactor is the only L item and is roadmap, not blocking. Rough order: ~2–4 engineer-weeks for transplants + hardening, excluding asyncpg.

Estimated engineering effort remaining on A to "fully production-hardened." Moderate. Pin configs per run (S), add per-run LLM budget guard (S), make RateLimiter cross-worker (M), add migration smoke test to CI (S), retention policy for traces/JSONB (S), redact Perplexity inputs (S), reconcile .env/docs (S), asyncpg migration (L, roadmap). Rough order: ~3–6 engineer-weeks excluding asyncpg.

## 8. Adversarial fairness review — what was challenged and adjusted

A dedicated reviewer audited the scoring for bias toward the larger codebase. Outcome: the result is directionally robust, but four B scores were raised (applied above; A scores were deliberately not lowered, with reasons):

Observability 7 → 8 (tie). B's OpenTelemetry OTLP is the industry standard vs A's custom agent_traces table. Credited as a genuine tie (A retains the queryable per-page journey; B's spans are inert with no collector configured, default OTEL_ENDPOINT="").

LLM orchestration 5 → 6. B's 4-track engine-routed async design is genuinely more elegant; credited for design even though unwired. A stays 7 because A's LLM path is wired, robust (3-strategy JSON), and its auditor actually runs.

Scalability 4 → 5. B can scale via stateless replicas and has real async fan-out. A stays 8 for the queue/worker primitive.

Cost efficiency 3 → 4. B's lean code lowers *maintenance* TCO. A stays 8 because the dimension's dominant axis is *inference cost per page at scale*, where deterministic-first wins decisively.

The reviewer's most B-favorable honest reading lands B at ~110–115 (vs the 106 applied here, which conservatively declined the symmetric A-reductions). Either way, A wins by ~45–50 points. The fairness reviewer's own verdict: *"A is the clear production winner; B's true value was under-scored by ~10 points."* That correction is incorporated and does not change the recommendation.

# FINAL DECISION FOR TOMORROW'S LEADERSHIP MEETING

Recommended architecture choice: Architecture A (Kenneth's `page_crawler`).

Merge or not: Do not merge the two codebases. Adopt A as the system of record and port five specific components from B (OpenTelemetry OTLP, per-domain YAML onboarding, --dry-run demo mode, per-engine prompt-emphasis routing, and the asyncpg async-DB direction as a roadmap item). B remains valuable as an idea donor, not a base.

Exact reasoning:

A is the only complete v4 implementation: it has the site-level missing-page Coverage Diff, a wired independent validator + adversarial auditor + retry loop, and a validated-wins feedback loop. B is missing the headline site-level play, and its two flagship features are built but not wired (verified in code).

A is measurably more production-ready: 342 offline tests + CI vs one smoke test and no CI; incremental migrations vs a single schema file; a Dockerfile + queue worker vs none.

A is cheaper, faster, and reproducible by design (deterministic-first; 8/10 criteria need no LLM), whereas B is model-bound with a sequential recommender at 90–180s/call.

A wins 17 of 20 dimensions (156 vs 106) even after an adversarial fairness review that deliberately favored B.

Expected benefits: a complete, tested, scalable, low-cost, reproducible AEO engine now; plus B's best operational ideas (standards-aligned tracing, clean onboarding, demo-ability, engine-target routing) at low integration risk; with A's one structural wart (sync DB) on a clear roadmap.

Risks (and mitigations): A's sync-DB-in-async (→ asyncpg roadmap), single Postgres SPOF (→ managed DB + replicas), configs not pinned per run (→ pin during the YAML port), uncontrolled LLM cost (→ per-run budget guard). None are blocking; all are scoped in §7.9.

Immediate next engineering actions: (1) freeze A as baseline; (2) port per-domain YAML onboarding and pin configs per run; (3) add OTLP export beside agent_traces; (4) port --dry-run; (5) wire engine-emphasis into the LLM prompts; (6) reconcile .env/docs and exercise migrations in CI against a live Postgres.

Bottom line: Architecture A is the foundation. Architecture B is the parts bin. Ship A; harvest B.